# Updated Product Roadmap – TRIBE x Veloce (Post-Feedback)

This roadmap reflects updates following Veloce feedback, reinforcing a wallet-first, brand-agnostic banking core for the June 2026 Money launch, with ecosystem and engagement features layered in subsequent phases.

## Strategic Direction (Confirmed)

Banking-first, wallet-centric user experience

Single brand-agnostic core reusable across Veloce, Quadrant and future partners

Fan engagement, rewards and commerce layered modularly post-launch

Reduced content dependency for MVP to de-risk delivery

## Launch Assumptions

UK-only public launch at Money 2026 (June)

Virtual debit cards at launch; physical cards post-launch (TBC)

TRIBE-led Tier 1 customer support with AI automation

Supplier-managed disputes and scheme processes

Sponsor monetisation deferred until post-launch phases

Equals aligned as banking supplier

## Phase 1 – Core Wallet & Banking Build (Q1 2026)

MVP build only. No public access.

User onboarding and KYC (UK)

Account creation and wallet balances

Virtual card issuance and management

Transaction history and spend visibility

Top-ups and card payments

Basic payments entry point (no P2P or transfers)

Foundational data tracking and consent framework

## Phase 2 – Family & Friends Pilot (Apr–May 2026)

Invite-only pilot (500–2,000 users)

Validate wallet flows, card spend and controls

Validate AI-powered Tier 1 customer support

Operational monitoring and UX polish

## Phase 3 – Public Launch @ Money 2026 (June 2026)

UK public app launch

Wallet-first home screen

Virtual debit card live at scale

Rewards and ecosystem placeholders

## Phase 4 – Expansion (H2 2026–2027)

Expanded payments and rewards

Sponsor monetisation

EU rollout

Crypto / Web3 via partners