# Product Roadmap – TRIBE  / Railsr / Veloce

This roadmap reflects the revised delivery plan aligned to a first scaled public launch at Money 2026 (June), with a Family & Friends pilot in April/May 2026 and a reduced MVP scope for initial release to keep to original timelines.  Subsequent phases expand monetisation, engagement, and advanced capabilities through 2nd half of 2026 and 2027.

## Key Assumptions

Launch market: UK-only for June 2026; EU expansion post-launch

Cards: Virtual-first at launch; physical cards TBC

Customer support: TRIBE-led Tier 1 support with AI automation; Railsr managing disputes

Sponsor monetisation: Deferred to post-launch phases

Crypto /NFTs: Deferred to post-launch phases

## Phase 0 – Scope Lock & Programme Reset (Jan 2026)

Lock MVP feature scope aligned to June 2026 launch

Confirm compliance, operational and support models between TRIBE / Railsr

Confirm marketing plan, tiers, branding & customer incentives between TRIBE / Veloce

Finalise Figma designs for MVP June 2026 launch

Define launch success metrics and go/no-go criteria

## Phase 1 – Continue Core Product Build (Q1 2026)

User onboarding and KYC (UK)

Account creation and virtual card issuance

Card controls (freeze/unfreeze, view details)

Transaction history (MVP)

Top-ups and card payments

Branded content feed (images & video)

Push notifications

Foundational data tracking and consent framework (AI learning built in from start)

Customer support AI interface

### Out of Scope for MVP

P2P payments

Community or social features

Creator commerce or marketplaces

Crypto, tokens or Web3 features

Advanced analytics or spend insights

User-facing AI beyond support automation

3DS payments (approve on-line payments)

## Phase 2 – Family & Friends Pilot (Apr–May 2026)

Invite-only pilot (100–500 users)

Validate onboarding, card spend, content delivery and support flows

AI-powered Tier 1 customer support live

Manual monitoring and incident management

Bug fixing and UX polish only via customer feedback (no new major features)

## Phase 3 – Public Launch @ Money 2026 (June 2026)

UK public launch on iOS and Android

Virtual debit card live at scale

Core banking and content experience

Basic sponsor visibility (non-monetised)

PR and industry launch aligned to Money 2026

## Phase 4 – Monetisation & Engagement Expansion (Q3–Q4 2026)

Loyalty and rewards engine

Sponsor-funded offers and campaigns

Personalised content and offers (AI-assisted)

Enhanced analytics and reporting for partners

EU market rollout/preparation

P2P Payments

Community & Social features (MVP)

Creator commerce (MVP)

More features/advanced versions of MVP scope based on user feedback

## Phase 5 – Ecosystem Expansion (2027)

Crypto and stablecoin features via third-party partners (including VEXT, Bitcoin, Stablecoin, etc)

Token-gated fan experiences

Creator payouts and advanced engagement mechanics

Marketplace and premium subscriptions

Community & Social features (advanced)

Creator commerce (MVP)