# TRIBE and Veloce

## Consumer Banking App — Launch Roadmap (v2 Lean)

Date: February 2026
Status: For Alignment & Build Start

# 1. Executive Alignment

Following recent discussions and Figma feedback, this roadmap reflects a shared direction:

- A banking-first, wallet-led product

- A brand-agnostic core platform

- A lightweight but measurable ecosystem layer

- A focused path to UK public launch in June 2026

This version simplifies the original content-heavy concept and prioritises:

- Launch stability

- Card activation and transaction velocity

- Scheme marketing alignment

- Operational simplicity

Once aligned, this roadmap forms the basis for build commencement and SOW finalisation.

# 2. Guiding Principles

- Banking-First UX
The wallet is the home screen. Users always land on their balance, card and transactions.

- Brand-Agnostic Core Platform
A single codebase supports Veloce, Quadrant and future partners via themed builds.

- Engagement-Smart (Not Content-Heavy)
Engagement surfaces are lightweight, measurable and tied to financial behaviour.

- Operational Simplicity at Launch
Features requiring complex compliance, moderation or infrastructure are sequenced post-launch.

# 3. Roadmap Overview

| Phase | Timing | Focus |
| --- | --- | --- |
| Scope Alignment | Feb 2026 | Lock MVP, confirm rewards model, finalise responsibilities |
| Phase 1 – Core Build | Q1 2026 | Wallet, onboarding, card, payments, infrastructure |
| Phase 1B – Ecosystem MVP | Q1 2026 (parallel) | Highlights module + engagement rewards |
| Phase 2 – Pilot | Apr–May 2026 | Family & Friends validation (no new features) |
| Phase 3 – Public Launch | June 2026 | UK launch at Money 2026 |
| Phase 4 – Growth & Monetisation | H2 2026 | Expanded payments + sponsor campaigns (milestone-based) |

# 4. Launch Scope (June 2026)

## Included at Launch

### Core Banking

- UK onboarding + KYC

- Wallet home (balance + branded virtual Visa card)

- Real-time transaction history (search + filter)

- Card controls (freeze, view details, limits)

- Add to Apple / Google Wallet

- Order physical card (£4.99)

- Top-ups (card, digital wallet, bank transfer)

- Outbound UK bank transfers

- Account management

- Push notifications

- PITStop AI Tier 1 support

### Rewards & Commerce

- Dedicated Rewards tab (Merch, Events, Experiences, Partner offers)

- Shop tab linking to external store

- Basic referral tracking

- Tier display (Everyday / Plus / Premium)

### Ecosystem MVP (Lightweight Engagement Layer)

#### A. Ecosystem Highlights (Wallet Home)

A small dynamic carousel (max 1–3 slots) positioned below the card on the wallet screen.

Examples:

- Reward unlock notifications

- Event-linked incentives

- Limited-time partner offers

- VIP tier recognition

All impressions and interactions are tracked.

#### B. Engagement Rewards (Behaviour-Triggered)

Financial behaviour unlocks incentives.

Examples:

- Spend threshold → prize draw entry

- Event day → cashback boost

- Referral → VIP tier upgrade

- First transaction → welcome reward

Dependency: Reward funding model must be confirmed during Scope Alignment.

## Not Included at Launch

- P2P payments

- Request money

- Standing orders

- Direct debits

- Savings pots

- Community/social features

- Full editorial content feeds

- Marketplace / creator commerce

- Crypto / Web3 features

- Advanced AI personalisation

# 5. Phase 2 – Pilot (Apr–May 2026)

Family & Friends release (500–2,000 users).

Focus areas:

- Onboarding completion

- Card activation rate

- Monthly transaction activity

- Engagement Highlights interaction

- Reward trigger validation

- Support resolution rate

- App stability

No major new features added during pilot.

# 6. Phase 3 – Public Launch (June 2026)

Public UK release aligned to Money 2026.

Goals:

- Drive sign-ups through Veloce distribution

- Maximise activation

- Establish monthly transacting user growth

- Validate engagement mechanics

- Support scheme marketing performance targets

# 7. Phase 4 – Growth & Monetisation (H2 2026)

Target milestone: 25,000+ monthly transacting users.

Expansion may include:

- Sponsor-funded campaigns

- Segmented offers

- Enhanced analytics reporting

- Standing orders + direct debits

- Savings pots

- P2P payments (if justified)

- Expanded referral tiers

- Limited personalisation rules

# 8. Responsibilities & Dependencies

## Veloce Provides

- Brand assets and guidelines

- Rewards tab content

- Incentive budget for Engagement Rewards

- Marketing distribution

- Scheme marketing coordination

## Tribe Provides

- App design and build

- Banking integration

- Card issuance and management

- Analytics and tracking infrastructure

- Engagement reward mechanics

- AI support configuration

- App store deployment

- Ongoing technical operations

# 9. Shared Success Milestones

- Strong onboarding completion rate

- High card activation within 7 days

- Consistent monthly transacting user growth

- Positive engagement with Ecosystem Highlights

- Strong app store ratings

Longer-term milestone:

- 25,000+ monthly transacting users

- Sustained card spend growth

# 10. Next Steps

- Confirm alignment on this roadmap

- Confirm reward funding model

- Finalise updated wireframes

- Finalise lean SOW

- Commence Phase 1 build

This document reflects a shared commitment to launch stability, measurable engagement, strong user growth and sustainable monetisation.