# Veloce Fan Engagement & Banking App

# High Level Delivery Roadmap

A phased release for the Veloce Fan Engagement & Banking App program is outlined below, which includes consolidated feedback from prior discussions.

This phased approach aims to deliver a compelling fan engagement app, including integrated banking & card services, focusing on delivering “MVP” core features early and incrementally adding business value in sustainable iterations.

Opportunities for Veloce to monetise customer data and leverage gen AI are built into later phases once the core MVP is delivered and working well.

## Phase 1: Foundation Build & Test (October – December 2025)

- Prepare Veloce/Quadrant branded consumer debit cards for UK/EU markets - in collaboration with Railsr/Equals

- Build & Test Core content & rewards app (as per Figma prototype):

  - Veloce led image/video content

  - news articles

  - fan callouts

  - other important fan content

  - push notifications (important messages/updates)

  - sponsor advertising / merch / rewards

- Build & Test Core banking app (as per Figma prototype):

  - Onboading/KYC

  - card/account management (freeze card, view card details)

  - view card transactions (recent/all)

  - payments in (account top-ups)

  - spend tracking (simplified)

  - 3DS (approve on-line purchases)

- Build & Test early AI features :

  - Gen AI text & voice assistant for natural real-time customer support queries

  - personalisation built in from the beginning – spend tracking & content tracking data capture (i.e. app learns user interests in a non-intrusive way based on banking & content interactions)

## Phase 2: Beta Test & Scale Up (Q1 – Q2 2026)

- Activate Veloce/Quadrant branded consumer debit cards in UK/EU markets

- Closed beta mobile & web app testing (small audience of trusted testers/evaluators)

- Adress user feedback and scale up testing to larger audience & in preparation for public release

- Scale up hardware & support teams to prepare for scaled rollout, iron out early bugs in the app ahead of public launch

- Promotion/marketing led by Veloce with specific incentives for early adopters

## Mobile App Launch - V1 - March/April 2026

- Release live in IOS & Android App stores for public download

- Veloce website updated with link to app download

- Promotion/marketing led by Veloce

## Phase 3: Growth & Monetisation (Q2 – Q3 2026)

- Additional Content features – for example:

  - Loyalty engine: redeemable points, discounts, polls, and rewards

  - Affiliate marketplace: merchant offers, limited drops, time sensitive events

  - Creator commerce: storefront onboarding, limited editions, and merch sales

- Additional banking features – for example:

  - payments to friends & associated businesses

  - split bills, manage recipient list, etc)

- Additional Gen AI features – for example:

  - branded voice-first + text assistant for natural, real-time queries (e.g. scores, schedules, highlights)

  - hyper-personalised marketing delivery – i.e. sponsor content delivered based on fan interests & sponsor marketing budget

  - Intelligent content curation and highlight delivery

  - Integration of Veloce influencer and social feeds for unified access

  - AI-moderated fan community with profiles, comments, and localized meetups

## Mobile App Launch – V2 : June/July 2026

- Update in IOS & Android App stores for public download

- Promotion/marketing led by Veloce

## Phase 4: Ecosystem Expansion (Q3 2026+)

- Embedded finance features (e.g. creator payouts, early wage access)

- Expansion of banking & card program into other markets (e.g. US)

- Additional sponsor activations and content integrations

- More sophisticated banking & finance features – for example:

  - crypto on/off ramp for major digital currencies & stablecoins

  - investment purchases – e.g. ETFs, NFTs

  - loans – compliance permitting

  - summarized spend analysis - including AI voice/text bot integration

- More advanced AI features – for example:

  - fan-led content creation of images & videos

  - fan polls with AI race predictor & fantasy teams/comps

  - in-app store featuring AI-driven purchasing recommendations

  - AI-assisted ticket and collectible marketplace for safe exchanges

  - VEXT token integration – rewards ranked on highest token holders, early notifications of events/redemptions, gamification to unlock additional content/voting/discounts, etc

## Mobile App Launch – V3 : September/October 2026

- Update in IOS & Android App stores for public download